SYLLABUS

- Data about the program of study

| 1.1 | Institution | The Technical University of Cluj-Napoca |
| --- | --- | --- |
| 1.2 | Faculty | Faculty of Civil Engineering |
| 1.3 | Department | Buildings and Management |
| 1.4 | Field of study | Civil Engineering |
| 1.5 | Cycle of study | Master of Science |
| 1.6 | Program of study/Qualification | Artificial Intelligence in Construction Engineering and Management |
| 1.7 | Form of education | Full time |
| 1.8 | Subject code | 17.06 |

- Data about the subject

| 2.1 | Subject name |  |  |  | Management Methods in Construction Projects |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2.2 | Subject area |  |  |  | Civil Engineering |  |  |  |
| 2.3 | Course responsible/lecturer |  |  |  | Conf. dr. ing. dr.ec. Dorin MAIER dorin.maier@ccm.utcluj.ro |  |  |  |
| 2.4 | Teachers in charge of seminars |  |  |  | Conf. dr. ing. dr.ec. Dorin MAIER dorin.maier@ccm.utcluj.ro |  |  |  |
| 2.5 Year of study |  | 2 | 2.6 Semester | 1 | 2.7 Assessment | C | 2.8 Subject category | DS/DO |

- Estimated total time

| 3.1 Number of hours per week |  | 4 | 3.2 of which, course: |  |  | 2 | 3.3 applications: | 2 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3.4 Total hours in the curriculum |  | 56 | 3.5 of which, course: |  |  | 28 | 3.6 applications: | 28 |
| Individual study |  |  |  |  |  |  |  | hours |
| Manual, lecture material and notes, bibliography |  |  |  |  |  |  |  | 20 |
| Supplementary study in the library, online and in the field |  |  |  |  |  |  |  | 20 |
| Preparation for seminars/laboratory works, homework, reports, portfolios, essays |  |  |  |  |  |  |  | 14 |
| Tutoring |  |  |  |  |  |  |  | 2 |
| Exams and tests |  |  |  |  |  |  |  | 2 |
| Other activities |  |  |  |  |  |  |  |  |
| 3.7 | Total hours of individual study |  |  | 58 |
| 3.8 | Total hours per semester |  |  | 100 |
| 3.9 | Number of credit points |  |  | 4 |

- Pre-requisites (where appropriate)

| 4.1 | Curriculum |  |
| --- | --- | --- |
| 4.2 | Competence |  |

- Requirements (where appropriate)

| 5.1 | For the course | Classroom with blackboard, video-projector. Students will participate to courses and applications without opened mobile phones. Moreover, phone-calls will not be tolerated during courses, nore leaving the class for answering personal phone-calls. |
| --- | --- | --- |
| 5.2 | For the applications | Classroom with computers, software packages (for estimations and planning the construction works). The timeline for delivering the application project is mutually established with the students. For late delivery of the application project, the students will be penalized by 1 point per day of delay. |

- Specific competences

| Professional competences | Understanding and applying advanced management methods (Agile, Lean Construction 2.0) specific to digitally assisted construction projects. Using Data Analytics tools and artificial intelligence concepts to forecast performance and identify project inefficiencies. Optimizing decision-making processes by applying multi-criteria analysis methods and quantitative simulations. Implementing Integrated Project Delivery (IPD) models supported by collaborative technological platforms. |
| --- | --- |
| Cross competences | Assuming leadership roles in implementing new technologies, a data-driven organizational culture, and managing change on the construction site. Solving complex problems through multidisciplinary teamwork, using collaborative work environments (dashboards, cloud platforms). |

- Discipline objectives (as results from the key competences gained)

| 7.1 | General objective | Developing the capacity to integrate and use modern managerial methods, assisted by technology and data analysis, to increase efficiency, reduce waste, and maximize value in construction projects. |
| --- | --- | --- |
| 7.2 | Specific objectives | Ability to implement Lean Construction principles and Agile methods (Scrum, Kanban) in correlation with digital environments. Ability to model, simulate, and make decisions based on the analysis of historical and predictive project data. |

- Contents

| 8.1. Lecture (syllabus) | Teaching methods | Notes |
| --- | --- | --- |
| - Evolution of management methods: from traditional approaches to Agile and Data-Driven management. | Presentation, discussions | Video-projector |
| - Lean Construction 2.0: Integrating waste minimization principles with digital technologies and BIM. |  |  |
| - Agile methods in construction (Scrum, Kanban) applied in the design and execution phases. |  |  |
| - Data Analytics and Business Intelligence (BI) in construction management. |  |  |
| - Decision Support Systems (DSS) and multi-criteria analysis methods (e.g., AHP, TOPSIS). |  |  |
| - Advanced quantitative methods: Monte Carlo simulations for resource and schedule optimization. |  |  |
| - Value Engineering in the digital era. |  |  |
| - Performance and design management methods: Target Value Design (TVD). |  |  |
| - Integrated Project Delivery (IPD) systems and collaborative contracting. |  |  |
| - Supply Chain Management optimization through digital methods. |  |  |
| - Software-assisted Value Stream Mapping. |  |  |
| - Six Sigma and data-driven quality management in construction execution. |  |  |
| - Organizational digital maturity models and technology adoption strategies. |  |  |
| - Trends: The impact of Generative AI and predictive methods in civil engineering project management. |  |  |
| Bibliography - Course lectures - Fischer, M., Ashcraft, H. W., Reed, D., & Khanzode, A. (2017). Integrating Project Delivery. Wiley. - Tzortzopoulos, P., Formoso, C., & Saurin, T. A. (2020). Lean Construction: Core Concepts and New Frontiers. Routledge. - Project Management Institute & Agile Alliance (2017). Agile Practice Guide. PMI, USA. - Lester, A. (2021). Project Management, Planning and Control, 8th Edition. Elsevier, USA. - Kerzner, H. (2022). Project Management Metrics, KPIs, and Dashboards: A Guide to Managing the Next Generation of Projects. Wiley. - Hosseini, M. R., et al. (2021). Big Data in the Construction Industry. Routledge. - Dell’Isola, A. (1997). Value Engineering: Practical Applications for Design, Construction, Maintenance and Operations. R.S. Means Company. |  |  |
| 8.2. Applications/Seminars | Teaching methods | Notes |
| - Practical project initiation: Identifying bottlenecks and Value Stream Mapping for an execution process. | Presentation, applications, softs | Video-projector |
| - Implementing Agile methodology: Configuring a collaborative digital Kanban dashboard for tracking team activities. |  |  |
| - Project data analysis: Using a BI tool (e.g., Power BI, Tableau) for performance visualization (Dashboard creation). |  |  |
| - Decision optimization: Applying a multi-criteria method (AHP) for optimal subcontractor/technology selection. |  |  |
| - Quantitative risk management: Running a Monte Carlo analysis for predicting cost and schedule deviations on site. |  |  |
| - Method integration: Collaborative Target Value Design (TVD) exercise for optimizing the target budget. |  |  |
| - Project presentation: Arguing the selected managerial methods and interpreting the simulated data. |  |  |
| Bibliography Saaty, T. L., & Vargas, L. G. (2012). Models, Methods, Concepts & Applications of the Analytic Hierarchy Process. Springer. Vose, D. (2008). Risk Analysis: A Quantitative Guide. Wiley. Ferrari, J. (2023). Analyzing Data with Power BI and Power Pivot for Excel. Microsoft Press. Society of American Value Engineers (2015). Value Methodology Pocket Guide. SAVE International. |  |  |

- Bridging course contents with the expectations of the representatives of the community, professional associations and employers in the field

The course content is correlated with global trends regarding digitalization and the adoption of Agile and Lean methodologies in the construction sector. The acquired skills meet the demands of modern companies to base decisions on data (data-driven) and to use optimization and predictive tools to streamline resources, reduce waste, and maximize project value in highly competitive environments.

- Evaluation

| Activity type | 10.1 Assessment criteria |  | 10.2 Assessment methods | 10.3 Weight in the final grade |  |
| --- | --- | --- | --- | --- | --- |
| 10.4 Course | Solving a practical case study. Face-to-face exam topics with the examiner. |  | Written test: 1 hour Oral exam | 70 % |  |
| 10.5 Applications | Delivery of the project. |  | Project evaluation | 30 % |  |
| Obs: In exceptional situations, the assessment activity can take place online. |  |  |  |  |  |
| 10.6 Minimum standard of performance a) Eligibility condition for taking the exam: attendance at a minimum of 12 laboratory sessions and submission of assignments on time. Project grade (to be entered in the electronic grading book): (P) min. 5 (five). (b) Theory grade (T): min. 5 (five). Grade calculation formula: $E = 0.7(T) + 0.3(P)$ Passing / credit obtaining condition: $E \ge 5$, if $T \ge 5$ and $P \ge 5$. OBS: When determining the final grade, the student's involvement throughout the semester will also be taken into account: participation in courses, debates, scientific sessions, attendance, etc. |  |  |  |  |  |

| Date of filling in: |  | Title Surname Name | Signature |
| --- | --- | --- | --- |
| 22.06.2026 | Lecturer | Assoc. Prof. PhD. Eng. PhD Ec. Dorin MAIER |  |
|  | Teachers in charge of application | Assoc. Prof. PhD. Eng. PhD Ec. Dorin MAIER |  |

| Date of approval in the department 23.06.2026 | Head of department Assoc. Prof. Eng. PhD Claudiu ACIU |
| --- | --- |
| Date of approval in the faculty 24.06.2026 | Dean Prof. Eng. PhD Daniela MANEA |